|  |
| --- |
| Boston University |
| MET CS 633 – Term Project – Soft Bug Off |
| Vernon Giles III |

|  |
| --- |
| vgiles@bu.edu  10/15/2014 |

Table of Contents

[1.0 Introduction 3](#_Toc401091636)

[1.1 System Users 3](#_Toc401091637)

[1.2 Roles 3](#_Toc401091638)

[1.3 Scope & Limitations 4](#_Toc401091639)

[1.4 Requirements 4](#_Toc401091640)

[1.5 Configuration Items 5](#_Toc401091641)

[1.6 Estimation Record 5](#_Toc401091642)

[2 Design Documents 6](#_Toc401091643)

[2.1 State Transition Diagram 6](#_Toc401091644)

[2.2 Use Cases 6](#_Toc401091645)

[2.3 Field Definitions 8](#_Toc401091646)

[2.4 Report Definitions 9](#_Toc401091647)

[3.0 Implementation 9](#_Toc401091648)

[4.0 Testing 9](#_Toc401091649)

[References 10](#_Toc401091650)

# 1.0 Introduction

During the process of software development, bugs are invariably introduced to the code. In order to reduce the effect of these defects, teams use software to identify, report, and track the resolution of issues. Soft Bug Off is a system that is being developed to aid software developers in their pursuit of error free programs.

## 1.1 System Users

This system will be used by software development firms to track bugs that are found in their code. Within the teams that will use the system, there are a variety of users and tasks that will need to utilize it in different ways. The following are a list of the types of personas that will interact with the system.

|  |  |
| --- | --- |
| **Title** | **Description** |
| System Development Analyst (SD Analyst) | This persona can describe either the original creator of the code with the bug or the person responsible for fixing the issues identified in the system. |
| Quality Assurance Analyst (QA Analyst) | This person is responsible for tracking the problem from the time it is reported until the issue has been resolved. They are also responsible for performing or coordinating testing of proposed fixes to ensure they solve the issue. |
| Manager | Management of the Developer and QA Analyst is the responsibility of this person. They are also able to override the priority of any particular issue. |
| Submitter | This persona is given to anyone who submits any given bug or issue to be resolved. |
| System Administrator (Sys Admin) | This is a person who will use the software being developed by the firm. They define how the features of the software being developed work as well as verify they are working as defined. |

Table 1 - System Users

## 1.2 Roles

Of these users, they will interact with the system in different ways. For each task, the users will have different roles. The following grid shows the responsibility of each persona for the various tasks that need to be performed by the system.

|  |  | **ROLES** | | | | |
| --- | --- | --- | --- | --- | --- | --- |
|  | **TASK** | **SD Analyst** | **QA Analyst** | **Manager** | **Submitter** | **Sys Admin** |
|  | Submit Issue | R | R | R | R | R |
|  | Assign Priority | I | R | A | I | I |
|  | Assess Issue | C | R | I | C | I |
|  | Propose Solution | R | I | I | I | I |
|  | Test Solution | S | R | I | I | I |
|  | Verify Solution | I | S | I | R | I |
|  | Reassess Solution | C | R | I | I | I |
|  | Close Issue | C | R | I | I | I |
|  | Analyze Trends | S | S | R | I | I |
|  | Distribute Reports | I | I | R | I | I |
|  | Purge Old Records | I | I | A | I | R |

Table 2 - User Roles

|  |  |  |
| --- | --- | --- |
|  | **DEFINITION** | **RESPONSIBILITY** |
| **R** | Responsible | Owns task execution and outcome |
| **A** | Accountable | To whom "R" is accountable |
| **S** | Supporting | Supports the task completion |
| **C** | Consulted | Has expertise or capability to complete the task |
| **I** | Informed | Must be notified of the results, but need not be consulted |

Table 3 - R.A.S.C.I. Key

## 1.3 Scope & Limitations

In order to make sure the system meets certain minimums and is not built with bloat,

|  |  |  |
| --- | --- | --- |
|  | **Attribute of Defect Tracking System** | **Limitation** |
| 1 | Minimum number of issues supported | 5,000 |
| 2 | Minimum number of concurrent users supported | 5 |
| 3 | All concurrent users see updated issue information | Yes |
| 4 | Number of States (Statuses) | 5 |
| 5 | Response Time – Search Issue Titles | 3 seconds |
| 6 | Response Time – Submit Issue | 1 second |

Table 4 - Scope and Limitations

## 1.4 Requirements

| As a... I want to... so that to... | | | |
| --- | --- | --- | --- |
|  | Roles | Action | Value |
| 1 | Submitter | Submit an issue and explain the details of that issue | Alert the Quality Team that there is a possible issue with the software |
| 2 | QA Analyst | Analyze the issue to assess appropriate priority and assign a developer | The development team can know who should work on the issue and how to prioritize their work |
| 3 | QA Analyst | Record Initial Analysis of issue in the system | Provide the development team with details about the issue |
| 4 | Dev Analyst | Document the steps taken to develop a possible solution | Show the details of solution to be tested |
| 5 | QA Analyst | Test and verify Solution to the issue | Ensure the solution provided solves the cause of the issue |
| 6 | QA Analyst | Close solved issues | Remove issue from the current task list |
| 7 | Manager | Generate reports with information about issues based on search results | Allow for the analysis of trends and distribution of information about issues that are in need of being resolved |
| 8 | Sys Admin | Purge old records from the current database | Keep the database file from growing too large and slowing down the system |

Table 5 - Requirements

## 1.5 Configuration Items

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Configuration Item | Version | Date | Owner | Repository |
| 1 | System Users | 1.0 | 10/13/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/SystemUsers.xlsx> |
| 2 | User Roles | 1.0 | 10/13/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/UserRoles.xlsx> |
| 3 | Scope and limitation | 1.2 | 10/15/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/Scope_Limitations.xlsx> |
| 4 | Requirement list | 1.0 | 10/16/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/RequirementList.xlsx> |
| 5 | Estimation Record | 1.0 | 10/15/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/EstimationRecord.xlsx> |
| 6 | State transition diagram | 1.2 | 10/14/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/STDiagram.vsdx> |
| 7 | Definition of use cases | 0.3 | 10/16/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/UseCases.xlsx> |
| 8 | Definition of fields | 1.0 | 10/9/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/Definition%20of%20Fields.xlsx> |
| 9 | Definition of Reports | 0.1 | 10/9/2014 | Vernon G. | This Document |
| 10 | Test Cases | 0.1 | 10/9/2014 | Vernon G. | This Document |
| 11 | Defect Tracking System | 0.1 | 10/9/2014 | Vernon G. | SoftBugOff.accdb (local file) |
| 12 | Defects from Test Cases | 0.1 | 10/9/2014 | Vernon G. | This Document |
| 13 | Term Project Document | 0.6 | 10/16/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/Giles_Vernon_TermProject.docx> |
| 14 | Configuration Item List | 1.2 | 10/15/2014 | Vernon G. | <https://github.com/sungori/SoftBugOff/blob/master/ConfigurationItemList.xlsx> |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Configuration Item** | **Version** | **Date** | **Owner** | **Repository** |
| 1 | System Users | 1.0 | 10/9/14 | Vernon G. | This Document (Table 1) |
| 2 | User Roles | 1.0 | 10/9/14 | Vernon G. | This Document (Table 2) |
| 3 | Scope and limitation | 1.0 | 10/9/14 | Vernon G. | This Document (Table 4) |
| 4 | Requirement list | 0.3 | 10/9/14 | Vernon G. | This Document (Table 5) |
| 5 | Estimation Record | 0.1 | 10/9/14 | Vernon G. | This Document |
| 6 | State transition diagram | 1.0 | 10/9/14 | Vernon G. | STDiagram.vsdx (Figure 1) |
| 7 | Definition of use cases | 0.2 | 10/9/14 | Vernon G. | This Document (Section 2.2) |
| 8 | Definition of fields | 1.0 | 10/9/14 | Vernon G. | This Document |
| 9 | Definition of Reports | 0.1 | 10/9/14 | Vernon G. | This Document |
| 10 | Test Cases | 0.1 | 10/9/14 | Vernon G. | This Document |
| 11 | Defect Tracking System | 0.1 | 10/9/14 | Vernon G. | SoftBugOff.accdb (local file) |
| 12 | Defects from Test Cases | 0.1 | 10/9/14 | Vernon G. | This Document |
| 13 | Configuration Item List | 1.0 | 10/9/14 | Vernon G. | This Document (Table 6) |

Table 6 - Configuration Items List

## 1.6 Estimation Record

| **PHASE** | **TASK** | **SIZE MEASURE** | **TYPICAL EFFORT PER SIZE MEASURE (PERSON / HOURS)** | **SIZE** | **EFFORT (PERSON / HOURS)** | **EFFORT (PERSON / HOURS)** | | **Final (Fibonacci)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | **Expert A Expert B** | |  |
| **Requirements** | **Definition of Users and User Roles** | # roles | 0.20 | 5 | 1 | 1 | 1 | 1 |
| **Definition of Scope and Limitations** | # attributes | 0.15 | 6 | 0.9 | 1 | 0.75 | 1 |
| **System Requirements Specification** | # requirements | 0.50 | 8 | 4 | 4.5 | 4 | 5 |
| **Configuration Management** | **Configuration Items List** | # CI items | 0.15 | 13 | 1.95 | 2 | 1.5 | 2 |
| **Estimation** | **Estimation Record** | # tasks | 0.15 | 13 | 1.95 | 1.5 | 1.75 | 2 |
| **Design** | **State Transition Diagram** | # states | 0.25 | 4 | 1 | 1 | 1.25 | 2 |
| **Definition of Use Cases** | # use cases | 1.00 | 4 | 4 | 4 | 5 | 5 |
| **Definition of Fields** | # fields | 0.15 | 20 | 3 | 2.75 | 3.25 | 5 |
| **Definition of Reports** | # reports | 1.50 | 2 | 3 | 2.5 | 3 | 3 |
| **Peer Reviews** | **Issues from Peer Reviews** | # issues | 0.25 | 4 | 1 | 1 | 0.5 | 1 |
| **Implementation** | **Defect Tracking System** | # tables | 7.00 | 7 | 49 | 50 | 48 | 55 |
| **Test Design** | **Test Cases** | # test cases | 0.40 | 8 | 3.2 | 4 | 3.5 | 5 |
| **Test Execution** | **Record Defects Identified During Testing** | # defects | 0.30 | 8 | 2.4 | 2.5 | 3 | 3 |
| **TOTAL** | | | | | | | | 90 |

# 2 Design Documents

## 2.1 State Transition Diagram

 Figure 1 - State Transition Diagram

## 2.2 Use Cases

|  |  |
| --- | --- |
| Use Case Name: | Enter New Issue |
| Number: | 1.0.0 |
| Version: | 1.0 |
| Date Created: | 10/12/2014 |
| Date Last Updated: | 10/16/2014 |
| Initial Event: | Submitter enters the system with the intent of reporting an issue |
| Primary Actor(s): | Submitter |
| Secondary Actors(s): |  |
| Brief Description: | The Submitter enters a new issue into the system |
|  |  |
| Performance: | The issue information should be saved to the database |
| Normal Flow of Events: | The Submitter clicks on a new issue button then fill in as much information on the form as possible |
| Pre-Conditions: | The Submitter needs to have all of the required information before attempting to enter the issue into the system |
| Post-Conditions: | Clicking the Submit button on the new issue form takes the user to the issue details screen |
| Alternative Flow of Events: | If the submitter does not put in all of the required information they will get an error message that they need |
| Scenarios: | \*Submitter enters information correctly \*Submitter does not enter all required information \*Submitter exits the form before entering any information |
| Assumptions/Issues/Questions/Notes: | It is assumed the system feature that requires a field to be entered to save a record will work properly |

Use Case Name:

Number:

Version:

Date Created:

Date Last Updated:

Service Package:

Initial Event:

Primary Actor(s):

Secondary Actors(s):

Brief Description:

Performance:

Normal Flow of Events:

Pre-Conditions:

Post-Conditions:

Alternative Flow of Events:

Scenarios:

Assumptions/Issues/Questions/Notes:

Use Case Name:

Number:

Version:

Date Created:

Date Last Updated:

Service Package:

Initial Event:

Primary Actor(s):

Secondary Actors(s):

Brief Description:

Performance:

Normal Flow of Events:

Pre-Conditions:

Post-Conditions:

Alternative Flow of Events:

Scenarios:

Assumptions/Issues/Questions/Notes:

Use Case Name:

Number:

Version:

Date Created:

Date Last Updated:

Service Package:

Initial Event:

Primary Actor(s):

Secondary Actors(s):

Brief Description:

Performance:

Normal Flow of Events:

Pre-Conditions:

Post-Conditions:

Alternative Flow of Events:

Scenarios:

Assumptions/Issues/Questions/Notes:

## 2.3 Field Definitions

|  | **Field Name** | **Required** | **Data Type** | **Size** | **Default** | **Valid Values** |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | IssueNumber | Yes | AutoNumber | Five digit | Auto Number |  |
| 2 | ShortDescription | Yes | Text | 50 Char |  |  |
| 3 | DetailDescription | No | Test | 500 Char |  |  |
| 4 | Status | Yes | Drop Down |  | Received | Received, Assigned, Solved, Reopened, Tested, Closed |
| 5 | SubmissionDate | Yes | Date | 10 Char |  | MM/DD/YYYY |
| 6 | SubmitterFirstName | Yes | Text |  |  |  |
| 7 | Submitter Last Name | Yes | Text |  |  |  |
| 8 | SubmitterDepartment | Yes | Drop Down |  |  | Quality, Finance,  Development, Tech Support, Marketing, Human Resources |
| 9 | AssignedTo | No | Text |  |  |  |
| 10 | Priority | No | Drop Down | 1 Char | 5 | 1, 2, 3, 4, 5 |
| 11 | SolutionNotes | No | Text |  |  |  |
| 12 | TestCaseNumber | No | Number | 4 Char |  |  |
| 13 | TestNotes | No | Text |  |  |  |
| 14 | PassedTest | No | Yes/No |  |  |  |
| 15 | Date Closed | No | Date | 10 Char |  | MM/DD/YYYY |
| 16 | TimesReOpened | No | Number | 2 Char |  |  |
| 17 | ReOpenedReason | No | Memo |  |  |  |
| 18 | ReOpenedSolution | No | Memo |  |  |  |
| 19 | ReOpenedTestCase | No | Number |  |  |  |
| 20 | ReOpenedTestResults | No | Memo |  |  |  |
| 21 | ReClosedDate | No | Date |  |  |  |

Table 7 - Field Definitions

## 2.4 Report Definitions

# 3.0 Implementation

# 4.0 Testing

# References